# Village of Middlefield’s

# Streets, Sidewalks & Utilities Meeting

# January 7, 2020

The Village of Middlefield’s Streets, Sidewalks and Utilities Committee was called to order at 5:30 pm by Chairman Mr. Hornung with the following members present: Mr. Sam Morrow and Mayor Garlich.

Also present:  Chief Joe Tucholski-Service Director, and Ms. Leslie McCoy-Village Administrator

Agenda: No additions or deletions to the agenda.

Minutes of November 12, 2019 were presented for approval. Mr. Morrow moved to approve the minutes, motion seconded by Mayor Garlich. All in favor: Yeas (2). Mr. Hornung abstained as he was not on the committee in 2019.

# OLD BUSINESS

- Budget: Ms. McCoy stated that the tentative statement of cash due to the year not being closed yet.

- 2020 Capital Improvement Projects

- Cedarwood/Maple/Elmwood/Oakdale: Chief Tucholski stated that the contract was awarded to Ronyaks and the village does not have a start date as of yet.  Mayor Garlich stated that the Village Engineer and the Mayor met with Pavement Technologies to see about what the opinion of the company was regarding the maintenance program that the village has in place.

- Well #4: Chief Tucholski stated that the contract has been awarded to HAD. He is looking at making a few changes to the pipe and also the kind of pumping unit. Mr. Cappello stated that the village had a wet land survey completed. Discussion regarding the fencing and also the installation of the roadway to the unit.

- Well #3: Met with the cheese house just before the holidays so still waiting for a signed agreement. Discussion regarding removing and lengthening the current casings on the wells currently in production.

- Hydrant Program; Chief Tucholski stated that the list of Hydrants that need repairs and/or maintenance.

- Valplast Street: The road is falling apart. Mr. Cappella have been doing surveys on the road to see what is needed for repairs.

- Catch Basin: Chief Tucholski stated that he will be evaluating them in the spring. Several have popped up in the last couple months. Will probably have to bid this in the summer.

- Water Tower Repairs: Ms. McCoy stated that Pittsburg Tank & Tower just finished inspecting the towers. Waiting on the reports to see what maintenance is needed.

- Lake, Sperry, S. Springdale – Maintenance Program: Chief Tucholski stated that there is a product that is sprayed on the asphalt and rejuvenates the asphalt. Discussion regarding having a company to come out and rate each of the streets. The village engineer feels that the money would be best to put into the actual maintenance of the roads. Mr. Cappello went over a spreadsheet that has been put together and what needs to be done to repair and maintaining each of the streets and what year they will be in the budget. Mayor Garlich feels that the engineer and the chief can continue to grade and propose repair and maintenance for the streets.

NEW BUSINESS

- Adjustment Journal – November and December 2019:  NONE

- Asset Management Plan: Ms. McCoy stated that this is the first year that the EPA is enforcing this plan and if not in place will not get the license to operate. The village has had the plan in place and using it prior to the enforcement period. The plan is required to be updated yearly. Discussed adding the service vehicles to track the repairs and maintenance that is done yearly. The village currently meets all the requirements. Mr. Morrow made a motion to approve the Asset Management Plan, motion seconded by Mr. Hornung. All in favor: Yeas (3).

- General Discussion: Discussion regarding the replacement of the backhoe. A new one has been ordered and the current one will be traded in. Also ordered a new truck for the plant operators. Discussion regarding the loops at the intersection of State Route 87 and the Giant Eagle parking lot. The sludge bin will be enclosed this year at the wastewater treatment plant.

EXECUTIVE SESSION

ADJOURNMENT

There being no further business before the Streets, Sidewalks & Utilities Commission, the meeting adjourned at 6:42 pm.

PENDING

Creek behind Fire Station

House Number Program

Infrastructure Budget/Maintenance Inventory